# Twitter/X Enrichment on Spark

AWS handoff guide for Irwin and Chetan

# Purpose

Run the existing Twitter/X contact-enrichment logic in AWS using Spark, while preserving the current scoring quality and the strict limit of exactly two search queries per contact.

The first objective is a controlled 10,000-contact test. The production-scale design can follow after the test proves throughput, resumability, error handling, and output quality.

# Non-Negotiable Rules

| Rule | Requirement |
| --- | --- |
| Query budget | Exactly 2 Twitter/X search queries per contact |
| Rate limit | One global cluster-wide Zyte limit, targeted at 200 QPS only after Zyte/account approval |
| Quality | Do not change query wording, candidate scoring, confidence logic, or trusted-handle filtering for the Spark test |
| Security | Never place the Zyte key in source code, ZIP files, logs, or S3 input files |
| Recovery | Every successful response and processing checkpoint must be resumable |

# What Chetan Provides

Current Twitter/X scraper folder and Python scripts.

10,000-contact test file in CSV format, or the agreed RDS input query.

Existing query-generation, scoring, verification, and final-output rules.

Expected output fields: twitter_username_final, twitter_handle_final, twitter_profile_url_final.

QA fields and the local 5k/10k comparison results.

A secure request to store the Zyte key in AWS Secrets Manager; the key should not be emailed or embedded in the code.

Acceptance review of coverage, confidence, failures, runtime, and credit usage.

# What Irwin Needs to Provision

| AWS item | Purpose |
| --- | --- |
| EMR or EMR Serverless | Run the Spark query-generation and scoring jobs |
| S3 bucket | Store input, query queue, response cache, checkpoints, reports, and final output |
| IAM role | Allow the job to read/write the required S3 prefixes and read the secret |
| Secrets Manager | Store ZYTE_API_KEY securely |
| RDS network/read access | Only if Spark reads contacts directly from RDS instead of S3 |
| CloudWatch | Capture job logs, QPS, latency, retries, failures, and progress |
| Global limiter | Enforce one 200-QPS cap across the entire cluster, not per executor |
| Optional queue/state store | SQS or DynamoDB for distributed query leasing and recovery if required |

# Target AWS Workflow

Spark reads the 10,000 contacts from S3 or RDS.

Spark generates exactly two query records for each contact and assigns a stable contact/query ID.

Duplicate queries are removed where safe, without reducing the two-query budget for contacts that need both queries.

The controlled Zyte worker sends requests through one global rate limiter and writes each successful response to S3.

Failed or timed-out requests are recorded separately and can be retried without repeating successful requests.

Spark reads the cached responses, applies the existing candidate scoring and confidence rules, and writes the final CSV/Parquet output.

A report records contacts, queries, successes, failures, retries, dropped requests, runtime, QPS, raw handles, trusted handles, and coverage.

# First Test Configuration

| Parameter | Value |
| --- | --- |
| Contacts | 10,000 |
| Candidate queries | 20,000 maximum |
| Queries/contact | Exactly 2 |
| Global Zyte rate | 200 QPS target, subject to account approval |
| Verification | Off for the first throughput test; add after candidate search is stable |
| Output | S3 Parquet plus CSV summary/report |
| Resume | Enabled through S3 response cache and checkpoints |

# Acceptance Criteria

All 10,000 contacts are processed or explicitly marked with a final status.

No contact exceeds the strict two-query candidate-search rule.

The total request rate never exceeds the configured global cap.

A restart does not repeat successful cached requests.

The Spark output contains the required final and QA fields.

Coverage and confidence are comparable to the local baseline; any difference is explained before scaling.

Zyte request errors, credits, and runtime are reported clearly.

# Information Irwin Should Return

AWS account and role/permission details for submitting the test job.

S3 bucket name and prefixes for input, cache, checkpoints, and output.

EMR/EMR Serverless job submission method and cluster configuration.

Secrets Manager secret name for the Zyte key.

RDS endpoint, database/schema/table, and network requirements if RDS is used.

Confirmation that the Zyte account permits 200 QPS and any applicable account limits.

CloudWatch log group and the location of the test results.

# Simple Ownership Checklist

| Owner | Before the test |
| --- | --- |
| Chetan | Upload scripts and the 10k contact file; confirm input columns and output fields |
| Chetan | Provide the Zyte key securely for Secrets Manager |
| Irwin | Create AWS resources, IAM permissions, S3 paths, and secret |
| Irwin | Deploy the Spark/worker test and configure the global limiter |
| Both | Review runtime, QPS, failures, coverage, confidence, and credit usage |

# Decision Gate

Do not scale to the full dataset until the 10,000-contact test passes the acceptance criteria. The Spark layer changes execution and storage; it must not change the two-query rule or the existing handle-quality logic.